**WIL Report Management System**

Traceability Record

­­­

By

**Ms. Phinthip Samutloiwon 552115050**

**Mr. Veerapat In-ongkarn 562115055**

Department of Software Engineering

College of Arts, Media and Technology

Chiang Mai University

Project Advisor

**Dr. Prompong Sugunnasil**

**WRMS Executive Summary**

**Progress report I**

**Summary**

The whole system contains five main features which are Project management, and User management, progress tracking, report export, and notification. In this progress, we have developed two basic features which are Project management, and User management. The implemented feature are used for creating a project, creating a task, creating a user, editing a project, editing a task, deleting a project, and others. During the implementation of code, there are many bugs are found from the source code. It is hardly to finish test plan and test record document on time.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Project Name: WIL Report Management System** | | | | | |
| **Prepared By:**  Phinthip Samutloiwon  Veerapat In-ongkarn | | **Date:** 16/03/2017 | | **Report Progress:** Progress#1 | |
| **Project Overall Status** | | | | | |
| **Milestone Deliverables performance reporting** | | | | | |
| **Milestone Deliverables** | **Due date** | | **Completeness in percent** | | **Deliverable Status** |
| **Milestone 1** | | | | | |
| Project Plan & Quality Plan | 30/04/2017 | | 100 % | | On schedule |
| Software Requirement Specification | 30/04/2017 | | 100 % | | On schedule |
| Software Design Document | 30/04/2017 | | 100 % | | On schedule |
| Source Code | 30/04/2017 | | 90 % | | Not on schedule |
| Test Plan | 30/04/2017 | | 50% | | Not on schedule |
| Test Record | 30/04/2017 | | 20 % | | Not on schedule |
| Traceability Record | 30/04/2017 | | 95 % | | Not on schedule |

**WRMS Executive Summary**

**Final Progress report**

**Summary**

In this progress we finalized and checked the software requirement specification, user requirement specification, use case, diagrams, and test plan. We have added more three features which are progress tracking, report export, and notification. The code implementation is complete. However, we encounter with time management for documentation since it requires the completeness of code implementation.

|  |  |  |
| --- | --- | --- |
| **List of added work** | | |
| **Document** | **Content** | **Status** |
| WRMS\_Plan | Update the content to match with the current progress | Completed |
| WRMS\_SRS | Update URS, UC, SRS  UC-10 to UC-23  URS-10 to URS-23  SRS-09 to SRS-99 | Completed |
| WRMS\_SDD | Update SD-01 to SD-10  Add SD-11 to SD-22  Update UI-04 to UI-11 | Completed |
| Source code | Add Feature: progress tracking, report export, and notification  Integrate all features | Completed |
| WRMS\_TestPlan | Add UTC-01 to UTC-37  Add STC-01 to STC-22 | Completed |
| WRMS\_TestRecord | Add UTC-01 to UTC-37  Add STC-01 to STC-22 | Completed |
| WRMS\_Traceability | Add URS-10 to URS-23  SRS-09 to SRS-99  SD-11 to SD-22  UTC-01 to UTC-37  STC-01 to STC-22 | Completed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Project Name: WIL Report Management System** | | | | | |
| **Prepared By:**  Phinthip Samutloiwon  Veerapat In-ongkarn | | **Date:** 09/05/2017 | | **Report Progress:** Final progress | |
| **Project Overall Status** | | | | | |
| **Milestone Deliverables performance reporting** | | | | | |
| **Milestone Deliverables** | **Due date** | | **Completeness in percent** | | **Deliverable Status** |
| **Milestone 1** | | | | | |
| Project Plan & Quality Plan | 09/05/2017 | | 100 % | | On schedule |
| Software Requirement Specification | 09/05/2017 | | 100 % | | On schedule |
| Software Design Document | 09/05/2017 | | 100 % | | On schedule |
| Source Code | 09/05/2017 | | 100 % | | On schedule |
| Test Plan | 09/05/2017 | | 100 % | | On schedule |
| Test Record | 09/05/2017 | | 100 % | | On schedule |
| Traceability Record | 09/05/2017 | | 100 % | | On schedule |